Software Engineering

Syllabus

UNIT1

Introduction to software Engineering:

Sum definitions - Some size of factors - Quality and Productivity Factors Managerial

Issues

Planning a Software Project: Defining the

Problem - Developing a Solution Strategy – Planning the Development Process -

Planning an Organizational Structure - Other Planning Activities

UNIT 2

Software Cost Estimation:

Software Cost Factors - Software Cost Estimation Techniques - Staffing Level

Estimation - Estimating Software Maintenance Costs

UNIT 3

Software Requirements Definition: The  Software

Requirements Specification - Formal Specification Techniques - Languages and

Processors for Requirements Specification

UNIT 4

Software Design: Fundamental Design  Concepts - Modules and

Modularization Criteria – Design Notations - Design Techniques - Detailed

Design Considerations - Real Time and Distributed System Design TestPlan,

Milestones, walkthroughs, And Inspections - Design Guidelines

UNIT 5

Verification and Validation Techniques: Quality Assurance -

Static Analysis - Symbolic Execution - Unit Testing and Debugging - System

Testing - Formal verification

Software Maintenance: Enhancing Maintainability during

Development - Managerial Aspects of Software Maintenance - Configuration

Management - Source Code Metrics - Other Maintenance Tool and Techniques.

TEXT BOOK

SOFTWARE ENGINEERING CONCEPTS

-Richard Fairley

TATA McGRAW-HILL EDITION

UNIT-1

INTRODUCTION:

Software product has multiple users, multiple developers and maintainers.

To Develop a software product

1.user needs and constraints must be explicitly stated.

2.Source code must be implemented and tested.

3.Supporting documents must be prepared.(Principles of operation,users

manual,installation instruction,training aids,maintenance documents)

Software maintenance task

1.Analysis of change request.

2.Redesign

3.Modification of the source code.

4.Thorough testing of the modified code.

5.updating documents and documentation.

6.Distribution of the modified work to the user.

Software Engineering is based on the foundation of

1.Computer Science

2.Management Science

3.Economics

4.Communication Skill

5.Engineering approach to problem solving

Software Engineerig requires

 Technical skill

 Managerial control

 Management science provides foundation for software project management.

 Computing System should be developed and maintained on time and within cost

estimate.

 Economics provides resource estimation and cost control.

 High Degree o fcommunication is required among customers,managers,hardware

 Engineers,software Engineers and other technologist.

 Engineerig problem solving techniques provides basis for

1.Project planning

2.Project management

3.Systamatic Analysis

4.Design

5.Extensive Validation

6.Ongoing maintenance activities.

Fundamental Priniciple of Software Engineering is to design software  products

that minimize the intellectual distance between the problem and the solution.

Modules in Software Engineering

 Units of decomposition

 Software  modules have both control interface and data interface.

 Relationship among modules is called control interface.

 Parameters passed between the modules is called data interface.

Advances in Software Engineering :

1.Analysis technique-Determining the software requirements.

2.Metodological approaches- Software Designing.

3.Implementation techniques-Source code.

4.Software validation techniques-Examine and Quality assurance

5.Formal techniques-Verify

Some Definition:

 Software Engineering differs from Computer programming

 In Software Engineer Engineering like techniques are used to

specify,

 Design,implement,validate,maintain software products within the

time and budget.

 On small project(1 or 2 programmers,duration is 1 or 2 months)

primarily technical.

 On projects involving more programmers and longer durations,

mana

gement control is required to coordinate the technical

activities.

Terms:

Programmer:

Denote an individual who is concerned with details of implementing,

packaging and modifying algorithms,data structures,returning programming languages.

Software Engineers:

Concern with the issues of

1. Analysis

2. Design

3. Verification &Testing

4. Documentations

5. Software maintenance

6.   Project Mangement

Computer Software:

It includes the Source code and all the associated documents and

documentation that constitute the software product.

Components of Software products

Documentation:

1. Requirements Documents

2. Design specification

3. Source code

4. Test Plans

5. Principles of  Operation

6. Quality assurance procedure

7. Software problem reports

8. maintenance procedures

9. Users manual

10. Installation Instruction

11. Training Aids.

 Explains the characteristic of the documents.

 Internal Documentation of source code  -  it describes the

characteristics of the code.

 External Documentation  --- it explains the characteristic of the

documentation associated with code.

Developer:

Developer or Software Engineer are used interchangeable.

Customer:

An individual or organization.

Software Reliability:

The ability of a program to perform a required function and their stated

conditions for a stated period of  time.

Some Size Factors:

Total effort devoted to software:

%  o f  c o s t

1 5 0

1 0 0

5 0

0

H / w  S / W  c o s t  R a t i o

In 1960 the ratio was approximately 80% Hardware cost and 20%

Software cost.In 1980 the ratio was reversed. 80 % for software cost and 20% for

Hardware cost.

The reason is the transistors,Intetpreter circuits have resulted in

dramatic decreases in Hardware cost.

Distribution of Effort:

Life cycle of  Software

1. Analyze & Design

2. Implement

3. Test

4. Adapt

5. Enhance

6. Fix

y e a r

The life span of software products is one to 3 years for development 5

to 15 years for maintenance.

Software maintenance involves 3 activities.

1.Enhancing the capability of the product.

2.Adapting the products to new processing environments

3.Correcting bugs.

Distribution of Maintenance:

5

1 0

1 5

2 0

2 5

3 0

3 5

4 0

0

A n a l y z e

I m p l e m e n

t

1.Enhancement—60%

2.Adaptation—20%

3.Correction ---20%

T e s t

A d a p t

E n h a n c e

Distribution of effort for development phase

1.Analysis & Design—40%

2.Implementation,Debugging,unit testing –20%

3.Integration & Acceptance testing—40%

From observations,

Software maintenance activities consumed more resources than

software development activities.

A large percentage of total effort is devoted  to software enhancement.

Testing requires half the effort during software development .

Activities of system testing,enhancement, adaptation consumed ¾ th of

total life cycle effort

PROJECT SIZE CATEGORIES:

Project size is a major factor that determines the level of management

control and the types of tools and techniques required on a software project.

F i x

Trivial Project:

No.of programmers :1

Duration   :for a few days, few weeks

Product Size  :500 source line

Packaged in              :10 to 20 subroutines

These Programs are often personal software

Developed exclusively for the use of the programmer

Small amount of formal analysis,elaborate design documentation, extensive test

planning or supporting documents are needed.

Small Project:

No.of programmers : 1

Duration   : 1 to 6 months

Product Size            :  1000 to 2000 source lines

Packaged in 25 to 50 subroutines

Small Programs usually have no interactions with other programs.

Example, Scientific applications written by engineers to solve numerical

problems.

Students Projects written in compiler and Operating System.

Small Project requires little interactions between programmers and customers.

Standardized techniques and notations, standardized documents and systematic

project reviews should be used in small projects.

Medium Size Projects:

No.of Programmers : 2 to 5

Duration      : 1 to 2 years

Product Size     : 10,000 to 15,000 source lines

Packaged in 250 to 1000 routines.

Examples

Medium size projects includes assesmblers,Compilers,Small

management information system,inventory system and Process control applications.

To develop such programs, interaction among programmers and

Customers is required.

A certain degree of formality is required in planning, documents and

project reviews.

Most application programs,System programs are developed in 2 years or

less by 5.

Larger Size Projects:

o No.of Programmers : 5 to 20

o Duration      : 2 to 3years

o Product Size     :50,000 to 1 lakhs source lines.

o Packaged in several sub systems.

o Large programs has significant interactions with other programs and sub

systems.

o Examples, Compilers,Small time sharing systems, database

packages,graphic packages and real time control systems.

o Communication among programmers,managers,customers are needed.

o The larger projects requires more than 1 programming team.

o Example, three teams of 5 persons each.

o It involves more than 1 level of management.

o Systamatic process standardized documents and formal reviews are

essential.

Very Large Projects:

o No.of Programmers : 100 to 1000

o Duration           : 4 to 5 years

o Product Size          : 1 million source lines

o It consists of several major subsystem each of which forms a large system.

o The subsystem have complex,interactions with one another and with other

separate we developed system.

o Tele communication and multi tasking.

o It includes large OS, large database system and military commandor and

control system.

Extremely large Projects:

o No.of Programmers : 2000 to 5000

o Duration           : 5 to 10 years

o Product Size          : 1 million to 10 million  source lines

o It consist of several very large subsystem.

o It involves real time processing,tele communications,multi tasking and

distributed processing.

o Example,Air traffic control,military commandor control system.

Quality and Productivity Factors:

 Development and maintenance of software product are complex task.

 There is a fundamental difference between writing a small programs for

PC and developing or modifying a software product.

 Software Quality and programmer productivity can be improved by

improving the process used to develop and maintain software products.

Individual Ability:

 Production and maintenance of software products are labour intensive

activities.

 Productivity and Quality are direct functions of individual ability and

effort.

 There are two aspects of ability

 General competition of the individual

 Familiarity of the individual with the particular application area.

 Lack of familiarity with the application area can research in low

productivity and poor quality.

 On very large and extremely large projects no of programmers so

large.

 The individual differences in programmer productivity will tend to

average out.

 Modules developed by weaker programmers may show poor

quality and may lag in delivery time.

 Small and medium  size projects (5-fewer programmers)are

extremely sensitive to the ability of the individual programmer.

 Individual ability is a primary factor in quality and productivity.

Team communication:

   Programming has regarded as an individual and private activity.

   Programmers are rarely preced as public documents and they rarely

discuss the exact details of the work in a systematic manner.

  So as a result ,the programmers may mis understand the role of their

modules in an evolving system.

 This mades mistake that may not be detected until some time  later. Many

of the recent innovations in software Engineering such as design,reviews and code

reading exercise have the goals of making software more visible and improving

communications among programmers.

 Increasing product size results in decreasing programmer productivity due

to the increased complexity of interactions among program components.

 Due to this increased communication is required among

programmers,managers and customers.

From Brooks observation:

No of communication path among programmers  =  n(n-1)/2

Where,n=no of  programmers.

Increasing the number of team members from 3 to 4 to 5 increases the no of

communication path from 3 to 6 to 10.

Brooks law:

“Adding more programmers to  a late project may make it later”

Product complexity:

There are 3 levels of product complexity.

1. Application Programs

2. Utility Programs.

3.System level Programs.

Application Program

It includes scientific and data processing routines written in a high level

language such as COBOL,FORTRAN,C,C++.

Utility Program

It includes compilers,Assemblers,linkage Editors and loaders.

They may be written in high level language or Assembly language.

System Level Programs:

It includes data communication packages real time process control system,

OS routines in any kanguages.(i.e)high level or assembly.

  Application programs have the highest productivity and the system programs the

lowest productivity.

 Utility programs can be produced at a rate of 5-10 times of system programs.

 Application programs at a rate of 25-100 times of system programs.

 A product that is twice as large or twice as complex as a known product,by

whatever measure other than effort may require 10 times or even 100 times the

amount of effort required for the known product.

Appropriate Notations:

 In software engineer the representation schemes have fundamental

importance, programming languages provides compact notations for

the implementation phase of software development.

 But there are no widely accepted notations for stating functional

requirements ,design specifications,test plans are performance criteria.

 There are no universely accepted notation in software Engineering.

 Appropriate notations provide vehicles of communication among

project personnel.

 It introduces the possibility of using automated software tools to

manipulate the notations and verify proper usage.

Systamatic Approaches:

Change Control:

 In every field there are certain accepted procedures and techniques

 A Single approach to software development and maintenance will not

be adequate to cover all situations.

 In the evaluation of software engineering it is not clear which of the

various approaches to software development should be used in which

situation.

 The flexibility of software is a great strength and also a great source

of difficulty in software engineering.

 Requirements can also change due to poor understanding of the

problem are external economic and political factors beyond the

control of the customers or developers.

 Notations and procedures provide the ability to trace and access the

impact of proposed  changes are necessary to make visible the true

cost of apparently small changes to source code.

 Use of appropriate notations and techniques makes control change

possible without degrading the quality of work products.

 Planning for software project must include plans for change control.

Level of Technology:

It include factors such as programming language.

Machine Environment

The Programming Practices.

Software tools

Modern Programming languages provide improved facilities for data

definition and data usage.

Improve Constructs for specifying control flow,better modularization

facilities, user defined exception Handling and facilities for concurrent programming.

The machine environment includes a set of hardware and software

facilities for developing, using and  maintaining a software product.

Modern programming practices include use of systematic Analysis and

design techniques,notations,structure coding,systematic techniques for designing and

documenting and testing.

Level of Reliability:

Every software product must possess basic level of reliability.

Extreme reliability is gained only with great care in analysis,design,design

implementation,system testing and maintenance of software product.

Both human and machine resources are required to obtained increased

reliability.

Problem Understanding:

 Failures to understand the true nature of the problem to be solved

is a common and difficult issue.

Available Time:

 Often the customer does not truly understand nature of the

problem.

 Often the software engineering does not understand the application

area and has trouble communicating with the customer because of

differences in educational backgrounds view the points and

technology.

 Careful planning customer  interviews,task observations and

prototyping, a preliminary version of the user’s manual and precise

product specification can increase both customer and developer

understanding of the problem to be solved.

A software project requiring 6 programmer-months of effort can be

completed by 1 programmer in 6 months or by 6 programmers in 1 month.

Software projects  are sensitive not only to total effort but also to ellapse

time and the no.of people involved.

Utilising 6 programmers for 1 month will be less effective than using 1

programmer for 6 months.

This is because the learning curve for 6 programmers on an 1 month

schedule will occupy a large  percentage of the elapsed time and because the effort

required for co-ordination and communication among 6 programmers.

Programmer Productivity is also sensitive to the calendar time available

for project completion.

Determining optimum staff in levels and proper elapsed times for

various activities in software product development is an important and difficult aspects of

cost and resource estimation.

Required Skill:

o Software Engineering requires a vast range of skills.

o Good Communications

o Knowledge of application area

o Requirement definition and design

o Problem solving skills

o Implementation of software (i.e)Good programming knowledge,no syntax

error

o Debugging and test plans

o Inter personnel communication skill.

Facilities and Resources:

 Work related factors such as

 Good machine access and quiet place to work are more important.

 Software project managers must be effective in dealing with the

Adequacy of Training:

factors that motivate the programmers to maintain high product

quality,high programmer productivity and high job satisfaction.

 Express oneself clearly in English

 Develop and Validate software requirements and design specifications.

 Work within application area

 Perform software maintenance

 Perform economic analysis.

 Work with project management techniques

 Work in groups

Management Skills:

o Many of the problems in software project management are unique.

o Managers experienced in management of computer hardware projects find

software project management to be difficult.

o This is due to the differences in design methods,notations and

development tools.

o Many Organisations offer project management training to software

engineers to prepare them for project management task.

Appropriate Goals:

Primary Goal of software engineering is to development of software products

for their intended use.

Every software product  must provide optimal level of

1. Generality

2.Reliability

3.Efficiency

Raising Expectations:

There are two interrelated aspects of raising expectations

1.How much functionality,reliability and performance can be provided

by a given amount of development effort.

2.Issues of fundamental limitations of software technology.

Managerial Issues:

 Success of Software project involves

Technical Activities

Managerial Activities

 Managers Control

1.Resources

2.Environment

 Important managers responsibility

Software product delivered on time

Software working according to customer’s wish

Software within cost estimates

Other managerial responsibility:

Business Plans

Recruiting customers

Developing Marketing Strategies

Recruiting and training employees

Important Problems:

 Planning is poor

 Selection for project managers are poor (i.e) Procedures and

Techniques

 Description  of project is poor

 Estimation of resources for software project is poor

 Success criteria is inappropriate

 Decisions rules are poor(for selecting the proper organizational

structure,correct management techniques )

 Procedures ,methods and techniques are not readily available.

Methods for solving these peoblems:

 Educate and Train

Top management

Project

Software developers

 Analyze the data from previous software project to find effective

methods

 Define objectives,quality

 Establish success priority criteria

 Develop accurate cost and schedult that are accepted by

management and customer

 Selection of project managers

 Specific work assignments to software developers

Planning a   software product:

 Goals can be formulated using concise statement,constraints.

 Goal apply to both development process and work product.

 It can be either qualitative  or quantitative.

 Every development process

 Should  provide product on time.

 Within cost estimates .

 Opportunities for project personnel to  learn new skill.

Requirements includes:

 Functional requirements

 Performance

 Requirements   for hardware,software and firmware.

Qualified requirements

 Response to external interrupts shall we 25 second maximum

 50KB of primary memory.

 Full operation  95% of each 24 hour period.

Quanlitative requirements

 Accuracy

 Efficient use of primary memory.

 95% relaiable

planning the development process:

1. software life cycle activities

2. define

3. develop

4. test

5. deliver

6. operate

7. maintain.

 lifecycle activities are given  above. These activities are change

 no single life cycle models is used.

 Different models are used for various software product.

 A life cycle model that is understood and accepted  by all concerned

parties improves  project communications and project manageability ,

resource allocations, cost control and product quality.

The phased lifecycle model:

 Series of successive activities.

 Requires well defined input, process and results in well defined output.

 Resources is required to complete each phase.

 Application of explicit methods, tools and techniques.

Analysis consist of two sub phases

 Planning

 Requirements definition.

This phase includes

 Understanding  the customer problem.

 Performing a feasibility study.

 Developing solution stragedy

 Acceptance criteria

 Planning the development process.

The products of planning are

 System definitions.

 Project plan.

System definitions:

 Expressed in English or some other language.

 It includes charts, figures, graphs, tables, and equations.

Project plan:

 Contains  lifecycle   model to be used.

 Organitational  structure.

 Basic development  schedule, resource estimate, staffing requirements, tools and

techniques to be used.

 Time and cost   are basically calculated because it is not possible to estimate

exactly without doing basic design.

Requirements definitions:

 It includes basic functions of software components in hardware, software, and

people subsystem.

The product of requirements definition:

 The product of requirements definition is a specification that describes

 The processing environment

 The required software functions.

 Performance constraints  on the software.

 Exception handling

 Acceptance criteria.

Design phase:

 In the phased model, software design follows analysis

 Design  phase identified software  components

1. Functions.

2. Data streams

3. Data stores

 It  specifies  relationship among components.

 It specifies software structures.

 Maintaines   a record of design decision.

 Blueprint for the implementation phase.

 Design phase consist of

1. Architectural design

2. Detailed   design

Architectural design:

It involves identifying the software components dividing them into software

modules and conceptual data structures, specifying interconnection among components.

Detailed   design

It is concerned with the details of “how to”

 Package the processing modules.

 Implement the processing, algorithm, data structures and  interconnection among

modules.

Implemention phase:

It involves translation of design specification into source code and debugging,

documentation  and unit testing of source code.

Errors:

Implementation phase may include errors in routines, functions, logical errors,

and algorithm, errors in data structure layout.

System testing:

It involves 2 kinds of activities

1. Integration testing

2. Acceptance testing

Integration testing:

Developing a stratedy for intergrating the software  components into a function

requires careful planning so that modules are available for integration when needed.

Acceptance testing:

 It involves planning an execution of various type of test that software system

satisfied  requirements documents.

 After getting the acceptance from the customer software system of released for

production work and mainteance  phase.

Mainteance  Phase:

It Includes

 the enchancement of capabilities.

 Adaptation of software to new processing environment.

 correction of software bugs.

Milestones, documents and reviews:

 Another view of the software lifecycle g softwareive importance to the

milestones, documents and reviews.

 Ask the software products evolves through the development phase it is difficult

for themanager and team members to determine resources extended to predict

schedule delays extra.

 Establishing milestones, reviews points, documents and management sign offs

can improve project visibility.

 The development process becomes more public activity and tangible.

 This result is improved

 Product quality

 Increased  programmer  productivity.

 Better moralae among team members.

A system definition and project plan:

Product fesability review(PFR)

 PFR is held to determine the feasibility to  project  continuation.

 The outcome of review may be

 Termination of the project.

 Redirection of the proect.

 Or continuation of the project as planned.

A primilarly version of the user’s manual  is prepared:

 It involves a vehicle  of communication between customer and developer.

 It is prepared using information from the system definition and result of prototype

studies and mock ups of user displays and reports.

A  software requirements specification is prepared:

 It defines each essential  requirements for software Product.

 External interface to software ,hardware, firm ware, people subsystem.

 Each requirements should be define show that it can be verified by a  methods

such as

 Inspection

 Demonstration

 Analysis or testing

A primilarly version of the software verification of the plan is prepared

 It states the methods to be used

 Results to be obtained.

A software requirements reviews(SRR)

Is held to make sure  the adequacy of

1. system definition

2. project plan

3. software requirements specification

4. software verification plan

5. preliminary user’s manual.

Software design specification:

The design team creates this specification  in two stages

1. Architectural design document is created.

2. Following that the preliminary design review is held then the detailed design

specification is generated.

A preliminary design review(PDR)

 Is held  to evaluate of adequacy of the architectural design insatisfying the

SPS(software Product specification)

 Another reviews may be required to resolve problems under format sign

offs is required of the project manager.

Critical design review:

Is held

 CDR is used determine the acceptablility of the software design specification.

 A format sign offs is required.

During the design phase , the software verification plan is expanned to

include method:

 To verify that the design is  complete  and consistent with respect to the

requirements.

 To verify that the source code is complete and consistent with respect to the

requirements and design specification.

A software verification  review  is held to evaluate the adequacy and

completeness    of the verification plan:

 To review the primilinary acceptance test plan(ATP)

 ATP includes

 Actual test cases

 Expected result.

 Capabilities to be demonstrated by each test.

 The acceptance plan is initiated  during the design phase and completed during

the implementation.

During the implementation phased:

 Source code is written.

 Debug.

 Unit tested.

 Standard parcties in the following area

 Logical structure

 Coading style

 Data layout

 Comments

 Debugging

 Unit testing

Source code reviews are held during implementation:

 This is to ensure that all the code has been reviewed by atleast one person other

than programmer.

 Inspection are conducted during  product evaluation to verify the completeness,

consistency and suitability of the work products.

 The users manual  the installations and training plans and the software

maintenance plans are completed during the implementation phase.

 A final acceptance review is performed prior to product delivery’.

 Software verification summary  is prepared.

 It describes the results of all the reviews, audits,inspection and test throughout the

development cycle.

A project legancy is written:

 The legancy summarises the project and provides a record of what went well and

what went wrong during the  project.

The cost model:

 This model is used specify the cost of performing various activities in a Software

project.

 The cost of conducting a Software project is the sum of the cost involved in

conducting each phase of the project.

The cost involved eac phase include:

 The cost of performing the process

 Preparing the products of the phase.

 Plus the cost of verifying the product of the present phase are complete and

consistent with the previous phase.

 Cost of producing system definition and project plan =performing planning

functions and preparing documents+ cost of verifying the system definition and

project  plan.

 Cost of SRS= Cost of requirements definition and document + Cost of modifying

system definition and project plan + Cost of verifying SRS is complete and

consistence.

 Cost of  design= Cost of preparing design  specification and test plan+ Cost of

modifying and correcting the system definition, project, SRS(Software

requirement specification)+cost of verifying design

 Cost of product implementation= Cost of implementing documenting, debugging

and unit tesing of source code+ Cost of users manual, verification plan,

maintenance procedure, instalization and tranning instructions+ Cost of

modifying and correcting system definition, project plan,SRS, design

specification, verification plan+the Cost of verifying the implementation is

complete and consistent.

 Cost of system test= Cost of planning and conducting the test+ Cost of modifying

and correcting the source code+ Cost of verifying the test.

 Cost of maintenance Software= Cost of performing product enhancement

+making adaptation to new processing requirements and fixing bugs.

The prototype lifecycle model:

 Importance to the sources of product request , go/no go decisions points and the

use of the prototypes.

 Prototype is a mock up or model of the Software product.

 A prototype incorporates components of the actual model.

 There are several reasons for developing a prototype.

Important reason:

 It illustrates input data formats, messages, reports and interactive dialogues for

the customer.

 To explore technical problems in the proposed system.

 In situations where phased model of analysis, design, implementation is not

appropriate.

Successive version:

 Product development by the mothod of successive versions is an   extension of

prototyping.

 In which an initial products skeleton is refined in to increasing the level of

capabilities

 It illustrates the analysis phase followed by interactive design, implementation

and assessment  of successive version.

 The dashed line indicates that the assessment of version I may indicate the need

for the further analysis before designing version I+1.

 Version I is the prototype version of the software product.

 Versions one through N of the product or designed prior to any implementation

activities.

 The dashed line indicates that implementation of the Ith version may reveal the

need  for further analysis snd design before proceeding with implementation of

version I+1

Planning an organizational structure:

 Contains various task

 The task include

1. Planning

2. Product development

3. Services

4. Publications

5. Quality assurance

6. Support and maintenance

Planning task identifiers:

 External cutomers

 Internal product needes

 Conducts feasibility study.

Development  Task Identifiers:

 design

 implements

 debuggs



test and integrate the product

service task provides:

 automated tools and computer resources for all other task.

 Performs configuration.

 Product distribution

Publication task develops:

 Users manual

 Instalization instruction

 Principles of operation

 Supporting documents

Quality  assurance task provides:

 Independent evaluvation of  source code.

 Publications prior to releasing them to customer.

Support task:

 Promotes the product.

 Trainers user.

 Installs the product.

Maintenance task provides:

 Error connection

 Enhancement

Methods for organizing these task include:

1. Project format

2. Functional format

3. Matrix format

Project structures

Project format

 It involes assuming a team of programmers.

 Project team members do

1. Product definition

2. Design the product

3. Implement it

4. Test it

5. Conducts Project review

6. Preparing  supporting document.

Functional format:

 In this approach a different team of  programmers perform each phase of the

Project

 The work products pass from team to team as they evolved

 Functional format involves 3 teams

1. An analysis team.

2. A design team and implementation team.

3. test formatting and maintenance team.

Matrix format

 In this format eac of the functions has its own management team.

 This format involves a group of specialist personnel concerned only with

that function.

 Each development project has a project manager concerned only with that

Project

 The Project manager generates and reviews documents.

 Each functional group participate in each Project

 Ex: software development team members belongs to the development

function similarly testing belong the testing function.

Programming  team structure:

 Every  programming team must have an internal structure.

 Team structure depends on the nature of the Project  and the product

 Basic team structure includes

 Demacratic team

 All team members participate in all decisions.

The chief programmer team:

 chief programmer is assited and supported by other team members.

 Ex: doctors, surgeon

Hierarchical team:

 In combines the aspects of the democratic team and chief programmer team.

 Each team  should be limited  to not more than  5 or 17 members  for effective

coordination and communication.

Democratic team

 this teams was first described as egoless team.

 Group leadership rotates from member to member based on the task to be

performed and the differing abilities of the team members.

 A Democratic team differs from an egoless team is that one team members is

designsted as team leader and occupies the position of first among equals.

 This is because a team fuctions best when one individual is responsible for

coordinationg team activities and for making final decision.

Advantages:

 Opptunities for each team members to contribute to decision.

 To learn from one another

 Increased job satisfaction

 Non threatening work environment.

Disadvantages:

 Weeknening of individual and authority.

chief programmer teams:

 this teams are highly structured.

 the chief programmer

 design the product.

 Implement  critical  parts of the product

 Makes all the major technical decision.

 Work is allocated to the individual programmer by the chief programmers.

 A program librarian  maintains program listing, design documents, test plans etc

in a central location.

 The chief programmer is assited by an administrative program manager.

Advantages:

 Centralized decision making.

 Reduced communication paths.

Hierarchical  team structure:

 This structure occupies a middle position between the extremes of Democratic

teams and chief programmer teams.

 The Project needed assigns, task, attends, reviews,detects problem areas, balances

the word load the participate in technical activities.

 This structure limits the number of communication paths in the Project

Disadvantages:

 The most technical competetant programmer tend to be promoted in to

management positions.

 Promotion of  the best programmer have the two negative effects.

 Losing a good programmer.

 Creating a poor manager.

Other planning activities:

 Planning for configuration  management and quality assurance.

Configuration management:

 Modeof arrangement

 Concerned witj controlling changes in the work products.

 Accounting for the status of the work products

 Mainteaning the program support library

Quality assurance:

 Develops and monitors the Project standars.

 Performs audits.

 Develop and perfoms acceptance test.

During planning phase:

 The two activities are specified.

 Tools are identified an acquired.

During design phase:

 Requriments and design specification are performed.

 Adherence to project standard is monitor.

During implementation phase:

 Requirements, design specification and source code are perfomed .

During testing phase:

 Acceptance and preparation of test results are performed.

Planning for independent verification and validation:

 An independent organization  may provide verification of work products for some

critical software Project

 Veification makes sure that various work products are complete and consistence.

 An external organization may verify that the design specification are complete

and cosistance.

 Source code is complete.

 Validation involves.

 Planning and execution of text cases.

 Independent verification and validation results in high quality software product.

Planning phase-dependent tools and technique:

 Automated tools,specialized notation  and modern techniques are used  to develop

software requriments specification, architectural and detailed design and the

source code.

 Management tools such as structures, charts, are used to track and control

progress.

Other planning activities:

 It includes:

1. primilinary cost estimate.

2. primilinary development schedule

3. primilinary staffing levels.

4. primilinary estimates of the computing resources and personnel require  to operate

and maintain the system.

UNIT II

SOFTWARE COST ESTIMATION

INTRODUCTION

MAJOR  FACTORS

 most difficult task in software engineering

 difficult to make estimate during planning phase



series of cost estimation



preliminary estimate is prepared during planning



an improved estimate is presented at the software

requirements review



final estimate is prepares at the preliminary design

view



program ability

 Product complexity

 Product size



Available time

 Required reliability



Level of technology

PROGRAM ABILITY

 The goal was to determine relative influence of batch

and time shared access on programmer’s productivity

 Example: 12 experienced programmer’s were each

given two programming problems to solve some use

batch facilities and some using time sharing

 Resulting differences in individual performance

among the programmers were much greaterthan

could be atributed to the relatively small effect of

batch or time shared machine access

 On very large projects te differences in individual

programmers ability will tend to average out

 But on projects involving 5 or fewer programmers,

individual difference in ability can be significant

PRODUCT COMPLEXITY



There are three categories of software products



Application programs-include data processing and

scientific programs



Utility programs-it include compilers,assemblers



System programs-it include operating

system,dbms,real time system



Application programs are defveloped in environment

provided by the language compilers such as

fortran,pascal



Utility programs are written to provide user

procesing environment



System programs interact directly with the hardware



Brook’s states that utility programs are three times as

difficult to write as application programs



System programs are three times as difficult to write

as utility programs

 Product complexity are 1-3-9 for application

,utility,system programs

 Boehm uses three levels of product complexity

equations of total programmer month of effort pm is

provided in terms of the number of thousands of

delievered source instruction ,KDSI

HOUSE KEEPING CODE

 programmer cost for the software project=the effort

in programmer mnth*cost per programmer month



in this terminology the three levels of product

complexity are organic ,semidetached,embedded



organic-application,entity-semidetached,embeddedsystem



application program:pm=2.4*(KDSI)**1.05

utility programs:pm=3.2*(KDSI)**1.12

system programs:pm=3.6*(KDSI)**1.20

 example:for a development of a60,000 line application

programs,utility programs and system programs the

ratio of pm:1 to 1.7 to 2.8

 the development time for a program

application program TDEV=2.5*(pm)**0.38

utility programs TDEV=2.5*(pm)**0.35

system programs TDEV=2.5*(pm)**0.32

 given the total programmer months for a project and

the development time the average staffing level is

obtained by

application

program:176.6pm/17.85mo=9.9programmers

utility program:294pm/18.3mo=16programmers

system programm:489.6pm/18.1mo=27programmers

 failures in estimating the numberof source

instructions in a software product is to under estimate

the amount of house keeping code require

 posuiton of the source code that handles

input,output,interactive user communication,error

checking and error handling

PRODUCT SIZE

 A large software product is more epensive to develop

than a small one



Boehm equation indicate that the rate of increase in

required effort grows with number of source

instruction at an exponential

 Using exponents of 0.91 and 1.83 results in estimatesof

1.88 and 3.5 more effort for a product that is twice as

large ,and factors of 8.1 and 67.6 for products that are

10 times as large as known product

 These estimates differ by factors of 1.86(3.5/1.88)for

products that are twice as large and 8.3(76.6/8.1) for

products that are 10 times as large

Effort equation Schedule equation Reference

PM=5.2(KDSI)**0.91 TDEV=2.47(MM)**0.35 (WAL77)

PM=4.9(KDSI)**0.98 TDEV=3.04(MM)**0.36 (NEL78)

PM=1.5(KDSI)**1.02 TDEV=4.38(MM)**0.25 (FRE79)

PM=2.4(KDSI)**1.05 TDEV=2.50(MM)**0.38 (BOE81)

PM=3.0(KDSI)**1.12 TDEV=2.50(MM)**0.35 (BOE81)

PM=3.6(KDSI)**1.40 TDEV=2.50(MM)**0.32 (BOE81)

PM=1.0(KDSI)**1.50 - (JON77)

PM=0.7(KDSI)**1.50 - (HAL77)

 Depending on the exponent used we can easily be off by

a factor of 2 in estimating effort for a product twice the

size of a known product and by a factor of 10 for a

product 10 times the size of known product,even if all

other factors tat influence cost remain constant

AVAILABLE TIME

 Total project effort is sensitive to the calander time

available for project competitiom

 Software projects require more total effort,if

development time is compressed or expanded from the

optional time

 According to putnam, project effort is inversely

proportional to the fourth power of the development

time E=k/(TD**4)



This formula predicts zero effort for infinite

development time



Putnam also states that the development schedule

cannot be compressed below about 86%of the nominal

schedule regardless of the number of people or

resources utilized



Boehm states that “there is a limit beyond which a

software project cannot reduce its schedule by buying

more personnel and equipment “

REQUIRED LEVEL OF RELIABILITY

 The ability of a program to perform a required

function under stated conditions for a stated period of

time

 Accuracy

 Robustness

 Completeness

 Consistency

 These characteristics can be built in to a software

product

 There is a cost associated with different hases to ensure

high reliability

 Product failure may cause slightly inconvienience to the

user

 While failure of other products may incur high

financial loss or risk to human life

Development effort multiliers for software reliability

Category Effect of failure

Effort multiplier

Very low Slight inconvinience 0.75

Low Losses easily recovered 0.88

Nominal Moderately difficult to

recover loses

1.00

High High financial loss 1.15

Very high Resk to human life 1.40

LEVEL OF TECHNOLOGY

 In a software development required project is reflected by

1. programming language

2. abstract machine

3. programming practises

4. software tools used

 modern programming languages provides additional

features to improve programmer productivity and

software reliability

 these features include

1. strong type checking

2. data abstraction

3. separate computation

4. exception handling

 productivity will suffer if programmers must learn a new

machine environment as part of the development process

 modern programming practises include the use of

a) systematic analysis and design technique

b) structure designed notations

c) inspection

d) structured coding

e) systematic testing

f) program development library

 software tools range from elementary tools such as

assemblers compilers,interactive text editors and DBMs

SOFTWARE COST ESTIMATION TECHNIQUES

 software cost estimates are based on past perfomance

 cost estimates can be made either (i)top down (ii)bottom

up



Top-down:focus on system level cost such as computer

resources.personnel level required to develop the system



Bottom up:the cost to develop each module are subsystem.

Then combined to arrive at an overall estimate

1)EXPERT JUDGEMENT



Most widelly used cost estimation techniques(top down)

 Expert judgement relies on the experience background and

business sense of one or more key people in an organisation

mode. Eg: an expert might arrive at a cost estimate in a

following manner.

i) To develop a process control system

ii) It is similar to one that was developed

last yr in 10 months at a cost of one

million dollar

iii) It was not a respectible profit

iv) The new system has same control

functions as the previous but 25%more

control activities

v) So the time and cost is increased by 25%

vi)

The previous sstem developed was the

same

vii) Same computer and controlling devices

and many of the same people are

available to develop the new sysem

therefore 20% of the estimate is reduced

viii) Resume of the low level code from the

previous reduces the time and cost

estimates by 25%

ix) This results in estimation of eight lakhs $

and eight months.

x) Small margin of safety so eight lakhs

50,000$ and nine months development

time

xi)

Advantage: experience

2)DELPHI COST TECHNIQUES(ESTIMATION)



This technique was developed at the rand corporation

in 1948



This technique can be adapted to software estimation

in the following manner

1. A co-ordinator was developed at the rand

corporation in 1948

2.

estimators study the document and complete

their estimates

3.

they ask questions to the co-ordinator but they

wont discuss with one another

4. the co-ordinator prepares and distributes a

summary of the estimators response

5. the estimators complete another estimate from

the previous estimator

6.

the process is iterated for as many as required

Input

system

Read

module

3)WORK DOWN BREAK STRUCTURE

 A bottom-up estimation tool



WBS is a hierarchical chart that accounts for the

PROCESS HIERARCHY:

product

Transform

subsystem

parser

Data

validator

Output

subsystem

mmm

Results

computer

indiviual parts of the system



WBS chart can indicate either product hierarchy or

process hierarchy

 It identifies the product components and indicates the

manner in which the components are interconnected

 It identifies the work activity and relationship among

those activities

 Using WBS cost are estimated by assigning cost to

each individual component in the chart and

summing the cost

 WBS are the most widely used cost estimation

techniques

4)ALGORITHMIC COST MODEL



Constructive cost model(COCOMO)



Algorithmic cost estimators compute the estimated

cost of software system as the some of the cos of the

module this model is bottom up estimates

 The constructive cost model (COCOMO)is an

algorithmic cost model described by boehm

 In COCOMO model the equation calculates the

programmmar month and deelopment schedule are

used for the program unit based on the number of

deliver source instruction(DSI)

 Effort multipliers are used to adjacent the estimate

for product attribute,computer,customer,and project

attribute

 The effort multipliers examines the daa from 63

project and by using delphi technic

 The COCOMO equation incorporates a number

assumption .for eg. The organic mode application

program equation applied in the following type of

situation

(i) small   to medium size project

(ii)familiar application area

(iii)stable

(iv)in house development effort

(v)effort multipliers are used to modify these

assumption

 It includes cost of dovumentation and reviews

 It includes cost of program managers and program

librarian

 Software project estimated by COCOMO model include

the following:

(i) careful definition and validation

and requirements is performend

by a small number of people

(ii) the requirements remains the

same throughput the project

(iii) definition and validation

techniques of n architecture

design is performed by a small

number of capable people

(iv) detailed design, coding and unit

testing are performed in similar

by a group of programmers

working ion a teams

(v) interface errors are mostly found

by unit testing and by inspection

(vi) documentation is performed as a

path of development process

Multiplier Range of values

Product attributes:

Required reliability

Database size

Product complexity

Computer attributes:

Execution time constraint

Main storage constraint

Virtual machine volatility

Computer turnaround time

Personnel attributes:

Analyst capability

Programmer capability

Applications experience

Virtual machine experience

Programming language experience

Project attributes

Use of modern programming practises

Use of software tools

Required development schedule

0.75to1.40

0.94to1.16

0.70to1.65

1.00to1.66

1.00to1.56

0.87to1.30

0.87to1.15

1.46to0.71

1.42to0.70

1.29to0.82

1.21to0.90

1.14to0.95

1.24to0.82

1.24to0.83

1.23to1.10

STAFFING LEVEL ESTIMATION



the number of personel required throughput a software

development project is not constant

 planning an analysis are performed by a small group of people

 architectural design by a larger or smaller group

 detailed design by a larger number of people

 implementation and system testing requires the largest number of

people

 in 1958 norden observed that research and development project

follows a cycle of planning,design,prototype development and use

wqit corresponding personnel utilization

RAYLEIGH EQUATION:

 Any particular point on the rayleigh curve represents the

number of fulltime equivalent personnel required at the instant

in time

 Rayleigh curve is specified by two parameters

(i)td-the time at which the curve reaches its maximujm value

(ii)k-the toal area under the curve(ie) the  total effort required

for the project

 In 1976 putnam  studied 50 army software life cycle using

rayleign curve

 From his observation ,rayleigh curve reaches its maximum

value td,during system testing and product release for many

software products

 From Boehm observation:Rayleigh curve is an accurate

estimator of personal requirements for the development cycle

from architectural design through implementation and system

testing

 FSP=PM(0.15TDEV+0.7t)

-(0.15TDEV+0.7t)^2

(0.25(TDEV)^2        0.15(TDEV)^2

ESTIMATING SOFTWARE MAINTENANCE COST

 Software maintenance cost requires 40 to 60%of the total life

cycle devoted to software product



In some cases it may be 90%

 Maintenance activities include

1. enhancement to the product

2. adapting the product to new processing enviroinment

3.

correcting problems

4. distribution and maintenance activities includes

enhancement-60%, adaptation-20%,error correction20%

 during planning phase of the software project the major

concened about the maintenance are

(i) estimating the number of maintenance

programmmers that will be needed

(ii) specifying the facilities required for

maintenance

 A widely used estimators of maintenance personnel is the

number of source lines that can be maintained by an individual

programmers

LIENTZ AND SWANION OBSERVATION

 Maintenance programmers in a business data processing

installatons maintains 32K

 Full itme software personnel needed for software maintenance

can be determined by dividing the estimated number of source

instructions to be maintained by the estimated number of

instruction that can be maintained by a maintenance

programmer

 For example if a maintenance programmer can maintain

32KDSI 2 maintenance programmer are required to maintain

64KDSI ,FSPM=(64KDSI)/(32KDSI/FSP)=2FSPM

 Boehm suggest that maintainence effort can be estimated by

use of an acivity ratio,which is the number of source

instructions to be added and modified in any given time period

divided by the total number of instructions

 Step:1

ACT=(DSI added+DSI modified)/DSI total)

 The activity ratio is then multiplied by the number of

programmer months required for development in a given time

period to determine the number of programmer months

required for maintenance in the corresponding time period

 Step :2

PM=ACT*MMdev

 The enhancement is provided by an effort sdjustment factor to

differentiate effort multipliers for maintenance

 It is different from the effort multipliers used for ,multipliers

 Step:3

PMm=ACT*EAF*Mmdev

 Heavy importance on reliability and the use of modem

programming practises during development may reduce the

amount of effort required for maintenance

 If less importance on reliability and programming practises

during development will increase the difficulty of maintenance

Maintenance effort distribution (from LIE80)

Activity %effort

Enhancement

Improved efficiency

Improved docmentation

User enhancement

Adaptation

Input data,files

Hardware,opeating system

Correctin

Emergency fixes

Scheduled fixes

other

51.3

4.0

5.5

41.8

23.6

17.4

6.2

21.7

12.4

9.3

3.4

UNIT III

UNIT-3

SOFTWARE REQUIREMENTS DEFINITION

Introduction

The analysis phase of s/w development involves project planning and s/w

requirement definitions.

The s/w requirement specification records the outcome of the s/w requirements

definition activity.

SRS is a technical specification of requirements for the s/w products.

The SRS is based on the system definition.

The requirements specification will state that what of the s/w product without

implying how.

4.1The S/W REQUIREMENTS SPECIFICATION

Format of an s/w requirements specification

Section1: Product overview and summary

Section2: Development, operating, and maintenance environments

Section3: External interfaces and data flow

Section4: Functional requirements

Section5: Performance requirements

Section6: Exception handling

Section7: Early subsets and implementation priorities

Section8: Foreseeable modifications and enhancements

Section9: Acceptance criteria

Section10: design Hints and Guidelines

Section11:cross-reference index

Section12: Glossary of terms

Section 1 and 2 present an overview of product features and the processing

environments.

Section 3 includes

1. User displays

2. Report formats

3. Dataflow diagrams

4. Data dictionary

Dataflow diagram specify

1. Data sources

2. Data stores

3. Transformations to be performed on the data.

4. Flow of data

5. Data stores

Data store is a conceptual data structure that is logical characteristics of data or

given importance on a dataflow diagrams.

Data stores and data sinks are depicted by shaded rectangles.

Transformations by ordinary rectangles.

Data stores by open ended rectangles

The arcs specify the dataflow.

Dataflow diagrams are not concerned with decision structure or algorithmic

details like flowchart.

A data dictionary

Entries include the name of the data item and its attributes.

Section 4 of a SRS specifies the functional requirements for an s/w product.

It specifies the relationship among inputs, actions and outputs.

Section 5 specifies the performance requirements such as

1. Response time for various activities.

2. Processing time for various processes.

3. Memory constraints.

Section 6 specifies the exception handling.

It includes actions to be taken and the messages to be display in response to

undesired situations or events.

Possible exceptions include

1. Temporary resource failure.

2. Permanent resource failure

3. Incorrect

4. Inconsistent

5. out of range input data and parameters.

Section 7 specifies early subset an implementation priorities for the system

under development.

Section 8 specifies the modification and enhancement.

Section 9 specifies the acceptance criteria (various test).

Section 10 contains design hints and guide lines.

Section 11 specifies cross reference index.

A cross reference directory should be provided to index to find the specific

paragraph numbers in SRS.

Section 12 provides definition of terms that are unfamiliar to the customers and

the product developers.

Desirable properties

A requirement document should be

1. Correct

2. Complete

3. Consistent

4. Unambiguous

5. Functional

6. Verifiable

7. Easily changed.

An incorrect, an incomplete set of requirements can result in an s/w product that

satisfies its requirements but doesn’t satisfy customer needs.

S/w requirements should be functional in nature that is they should describe

what is required without implying how the system will meet its requirements.

Changes will occur and project success often depends on the ability to

incorporate change without starting over.

4.2 FORMAL SPECIFICATION TECNIQUQES

Functional characteristics of an s/w product are one of the most important activities

to be then during the requirement analysis.

The advantage of formal notation is concise and ambiguous.

They provide the basis for verification of the resulting s/w product.

Two nations are used to specify the functional characteristics.

1. Relational

2. State oriented

Relational notations

It is based on the concept of entities and attributes.

Entities are named elements in a system.

The names are chosen to denote the nature of the elements.

Eg: stack, queue

Attributes are specified by applying functions and relations to the named entities.

Attributes specify permitted operations on entities, relationships among entities and

data flow between entities.

Relational notations include,

1. Implicit equations

2. Recurence relations

3. Algebric axioms

4. Regular expressions

State oriented notations include

1. Decision tables.

2. Even tables.

3. Transition tables.

4. Finite state mechanism.-

5. Petrinets.

4.2.1 RELATIONAL NOTATIONS

Implicit equations

It states the properties of a solution without stating a solution method.

E.g. Matrix inversion           M*M^1=I+-E

Matrix inversion is specified such that matrix product of the original matrix M and

the inverse of M, M yields the identity matrix I+_ the error matrix e (computation

error).

Complete specification of matrix inversion must include items such as matrix size,

type of data elements etc….

Given a complete functional specification for matrix inversion, design involves

specifying a data structure, an algorithm for computing the inverse.

Recurrence relations

It consists of on initial part called the basis and one or more recursive parts.

The recursive part describe the decide value of a function in terms of other value of

the function

Eg.fibonaccies number,F1(0)=0,F1(1)=1,F1(n)=F1(N-1) belongs to F1(N*2) for all

n>1.

Recurrence relation is easily transformed into recursive programs.

4.2.2 STATE ORIENTED NOTATIONS

Decision tables

It provides a mechanism for recording complex decision logic.

Decision table is segmented into four quadrants

1. Condition stub

It contains all of the conditions being examined.

2. Condition entry

It is used to combine conditions into decision rules.

3. Action stub

It describes the actions to be taken in response to a decision rules.

4. Action entry

It relates decision rules to actions.

Orders are approved if the credit limit is not exceeded or if the credit limit is

exceeded but past experience is good or if a special arrangement has made

otherwise the order is rejected.

The(y, n,-) entries in each column of the condition entry quadrant form a

decision rule.

Ambiguous pairs of decision rules that specify identical actions are said to be

redundant.

Those specifying different actions are contradictory.

Table 4.5

R3 and R4 are redundant rules.

R2 and R3, R2 and R4 are contradictory.

A decision table is complete if every possible set of conditions has a

corresponding actions prescribed.

Table 4.6

EVENT TABLES

Its specify actions to be taken when event occur under different sets of conditions,

A two dimensional event table relates actions to two variables.

F (M, E) =A

M denotes the current set of operating conditions.

E is the event.

A is the actions to be taken.

E.g. if a   system is in startup mode (EU) and event E13 occur action A16 is to be

taken f (SU, E13) =A16.

E.g. actions separated by semicolon .e.g. (A14, A32) it denotes A14 followed

sequentially by A32.

TRANSITION TABLE

It is used to specify changes in the state of a system.

Given the correct state and the current condition the next state results.

F (si,sj)= sk

SK=next state

Cj=current condition

Sj=current state

Given current state S1 and current input b the system will go to state S0.

F (S1, b) =S0

In transition diagrams state becomes nodes. In a directed craft.

Transitions are represented as arcs between nodes.

FINITE STATE MECHANISM

Data flow diagrams, regular expressions, transition tables are combined in finite

state mechanism.

The data flow diagram for a s/w system consisting of a set of process interconnected

by data streams.

Data streams are specified using regular expressions.

Process can be described using transition table.

Processes split states in initial state so and wait for input D3.

In state S2 split writes zero or more D12 msgs to F7, then on receipt of the end of

data marker De. Closes F7 and returns to state so to wait for next transmit ion.

Limitations

Finite state mechanism is not possible for complex system. Because it involves large

no of states and many combination of input data.

PETRINETS

Petrinets were invented in the 1960s by Carl Petri at the university of Bonn, West

Germany.

They provide a graphical representation technique and systematic and systematic

methods.

It was invented to overcome the limitations finite state mechanism.

(e.g.) 1. Concurrent systems are designed to permit simultaneous execution of the

s/w

Components called task or process on multiple processors.

Concurrent task must be synchronized to permit communication among task that

operates at different execution rates, to prevent simultaneous updating of shared

data and to prevent deadlock.

Deadlock occurs when all the task in a system are waiting for data or other

resources that can also waiting on other task.

Fundamental problems of concurrency are synchronization, mutual exclusion and

deadlocks.

A pertinent is represented as a misdirected graph

Two types of nodes are used in a petrinets called places and transition.

Places are marked by tokens.

Petrinets are characterized by an initial marking of places and a firing rule.

A firing rule has two aspects.

A transition is enabling if every input place has at least one token.

An enable a transition can fire.

When a transition fires each input place of that transition looses one token and

each output place of that transition gains one token.

A marked petrinets is commonly defined as a quadruple -4 values in a system.

Consisting of a set of places as set of transition t, a set of arcs a and a marking m

.C= (p, t, a, m).

4.3 LANGUAGES AND PROCESSORS FOR REQUIREMENTS

SPECIFICATION

A no of special purpose language and processor have been developed.

It permits concise stmt and automated analysis of requirement specification for

s/w.

Some specification languages are graphical in nature.

Some are textual imager.

Problem stmt language/problem stmt analyzer (PSL/PSA)

It was developed by proff.Daniel Teichrow at the University of Michigan.

The problem stmt analyzer is the PSL processor.

This model describes a system as a set of objects and each object have properties

and each property have their own values.

Objects may be interconnected.

These connections are called relationship.

The objective of PSL

Is to permit expression of much of the information’s that commonly appears in

SRS.

In PSL system discretions can be divided into 8 major categories.

1. System input output flow

It deals with the interaction b/w the system and its environment.

2. System structure

It is concerned with the higher achy among objects in a system.

3. Data structure

It includes all the relationships that exist among the data used.

4. Data derivation

It specifies which data objects are involved in particular process in the system.

5. System size and volume

It is concerned with the size of the system and those factors that influence the

volume of processing required.

6. System dynamics

It presents the manner in which the system behaves overtime.

7. System properties

It specifies the properties if the system object.

8. Project management

It specifies the project related information as well as product related

information.

Problem statement analyzer

The problem statement analyzer is an automated analyzer for processing

requirements stated in PSL.

PSA operates on a database of information collected from a PSL description.

PSA system provide reports in four categories

1. Database modification reports.

2. Reference reports.

3. Summary reports.

4. Analysis report.

1. Database modification reports

It list changes mode in the last report with warning msgs.

These reports provide a record of changes for error correction and recovery.

2. Reference reports

It includes name list reports.

It lists all the objects in the database with types and data lost change.

1. Formatted problem statement reports.

It shows properties and relationships for a particular object.

2. Dictionary report

It provides a data dictionary.

3. Summary report

It presents information’s collected from several relationships.

1. Database summary report

It provides project management information’s by listing the total no of objects of

various types.

4. Structure report

It shows complete and partial higherarchiy.

1. External picture report

It describes data flow in graphical form.

5. Analysis report

1. Content comparison report

It compares the similarity of input and output.

2. Data processing interaction report

Used to detect gapes in information flow and unused data objects.

3. Processing chain report

It shows the dynamic behavior of the system.

PSL/PAS is a useful tool for documenting s/w requirements.

It changes the ways in which s/w is developed in the organization.

Some times the changes may be better and some times for the worst.

Tools don’t solve problems.

It is used to improve s/w quality and programmer productivity.

RSL (REQUIREMENT STATEMENT LANGUAGE)

It was developed by the TRW defense and space systems group.

It is used to permit concise and unambiguous specification of requirement for

real time s/w systems.

RSL and REVS are components of s/w requirements engineering methodology.

RSL has for primitive concepts

1. Elements-which name objects.

2. Attributes

It describes the characteristics of elements.

3. Relationships

It describes the relation b/w elements.

4. Structure

Composed of notes and processing steps.

(e.g.) RSL element

“Data”

“Initial value” is an attribute of the element data.

“Input” specifies the relationship b/w a data item and a processing step.

Specifying requirements in this approach makes explicit the sequences of the

processing steps required.

The processing step may be done by several different s/w components and an s/w

component may incorporate several processing step.

Follows are specified in the RSL as requirement network

R-NETS have both graphical and textual representation.

The requirements engineering validation system operates on RSL stmts.

It consists of three major components

1. A translator for RSL

2. a centralized database, the abstract system semantic model.

3. A set of automated tools for processing information in ASSM.

(e.g.)Air defense system.

STRUCTURED ANALYSIS AND DESIGN TECHNIQUES

SADT implements a graphical language. And a set of methods and management

guidelines for using the language.

The SADT language is called a language of structured analysis.

Each diagram is drawn on a single page.

On an actigram the nodes denote activities and the arcs specify data flow b/w

activities.

Datagram’s re important for at least two reasons: to indicate all activities

affected by a given data object, and to check the completeness and consistency of

an SADT model by constructing data diagrams from a set of actigrams.

Fig a illustrates the formats of actigrams and datagram nodes. It is

important to note that four distinct types of arcs can be attached to each

node.

Arcs coming into the left side of a node carry inputs and arcs leaving the

right side of a node convey outputs.

Arcs entering the top of a node convey control and arcs entering bottom

specify mechanism the concept of input, output, control and mechanism

bound the context of each node in an SA diagram.

Outputs provide input and control for other nodes.

In a datagram the input is the activity that creates the data object and the

output is the activity that used the data object.

STRUCTURED SYSTEM ANALYSIS

Two similar several of SSA was described by Gane and Sarson and by

Demarco.

SSA is used to traditional data processing environment.

SSA uses a graphical language to build models of systems.

SSA incorporates databases concept.

There are four basic features of SSA

1. Data flow diagrams

2. Data dictionaries

3. Procedure logic representation

4. Data store structuring techniques.

1.

Data flow diagrams

Open ended rectangle indicates resources

Labels on the arcs denote data items.

Shaded rectangles depicts source and since for data.

Remaining rectangles indicates processing steps.

2.

Data dictionary

It is used defined and record data elements

3.

Procedure logic representation

Decision tables ad structured English are used to specify algorithmic

processing details.

Important features of SSA

Relational model is used to specify data flow and data stores.

Relations are composed from the fields of data records.

These fields are called a domain of the relation.

If the record has n fields then the relation is called n tuple.