SOFTWARE  COST  ESTIMATION:

- Most difficult task and also important last in an organization.

- Accurate cost estimation during the planning of s/w development.

- Large number of unknown factors at the time.

- Use a series of cost estimation:

- Project fesibility review     Preliminary estimate

- Software required review  - improved estimate

- Additional work activities.

- Customer choose a cost effective solution.

1SOFTWARE COST FACTORS

- Effectiveness

- Develop/maintains effort

- Difficult to estimate

- Factors of software cost

- The software cost factors having the following features are,

- Programmer ability

- Product complexity

- Product size

- Available time

- Required reliability

- Level of technol

Programmer ability :

- Labour maintainance

- Cost estimation  and available time

- Time sharing access

- The programmer ability having two major factors

- General compitent and individual

- Familiarity of the particular area

- Difference of worst and last programmer factors.

- Programmer size      => 6:1

- Execution time          => 8:1

- Development time   => 9:1

- Coding time               => 18:1

- Debugging time        => 28:1.

Product complexity:

It have three level of complexity are,

- Application software program

- Utility software program

- System level program.

Application software program PM = 2.4*(KDSI)**1.05

Utility software program PM = 3.0*(KDSI)**1.12

System program PM= 3.6*(KDSI)**1.12

Product size:

- Large product is more expenditure

- Project size -> no of source line

- Available time

- Product size refer product complexity.

Available time:

- Calendar time available.

- Compressed or expanded from the optimal time.

- Factors of project schedule.

Required level of reliability:

- Protability

- Performs  a required function

- Expressed in terms of accuray,consistency and completeness.

- The charaterstics of software product

- Increased level of analysis, design implemenation,verification and validation effort.

- Established during the planning.

Level of technology:

- The level of technology utilies software project such factors are,

- Modern programming language

- Machine enviroment

- Programming practise

- Software tools

Modern programming language:

- Data definition and data usage

- Specify control follow

- Better  modularization

- Expection handling

- Concurrent programming

Machine enviroment:

- It include set of hardware and software for developing and maintaining of software product.

- Productivity and quality.

Programming practise:

It include systematic analysis and design technics, apprpriate notation,coding, systematic testing.

Software tools:

Assembler,compiler,loader,and interpreter.

SOFTWARE COST ESTIMATION TECHNIQUES:

- Software cost estimate are based on fast performance to identify the cost factor.

- The cost and productivity data must be collected on correct project in order to estimate the future one.

- Cost estimate made either.

- Top down estimation.

- Bottom up estimation.

Top Down estimation:

- System level cost.

- Computer resource.

- Configuration management.

- Personal requires to software development.

- Quality Assuarance.

- System testing.

- Training.

- Publication.

Bottom Up estimation:

- Bottom up cost estimation first to develop the each model.

- Each model to estimate & combine to overall cost estimation of the software product.

- Bottom up cost estimation is mainly used for individual system development.

- There are defined to four types of cost estimation is given below.

- Expect judgement.

- Delphi cost estimation.

- Work break down structure.

- Algorithm model (or) cocomo model.

EXPERT JUDGEMENT:

- Expert judgement is a bottom up approach.

- It release on the,

- Experience.

- Background.

- Business sense one or more peoples in an organisation.

- Advantages of expert judgement is experience of the personal.

- The group of experts sometime common estimation.

- The major disadvantage of group estimation is the effect that interpersonal group dynamic on individual in the group.

DELPHI COST ESTIMATION:

- Developed at the [Rand corporation] in 1948.

- Software cost estimation in the following device.

- A co_ordinator provides each estimate with the system definition document and form of regarding a cost estimation.

- Estimator study the definition and complete there estimate they may ask question of the co_ordinator. But they don’t discuss their estimation.

- The co_ordinator prepare & difficulties a summary of estimator responses and include any unusual relational notes.

- Estimator completes another estimator using the result from the previous estimate.

- The process is intergrated for as many rounds as required no group discussion is allowed during the entire process.

WORK BREAKDOWN STRUCTURE:

- Bottom up estimation.

- It is a hierarchical chart that account for the individual part of the system.

- This chart can indicate either product hierarchy identify the prodyct & the components are interconnected.

- This chart od process hierarchy identify the work activities & the relationship among the activities.

COCOMO MODEL (OR) ALGORITH MODEL:

- Bottom up cost estimation.

- The Constructive Cost Model is an algorithmatic model described by Boehm.

- It computes the estimated cost of a software system as the sum of the cost of the model & sub system.

- COCOMO effort multiplexer is given below

- Product attributes.

- Computer attributes.

- Personal attributes.

- project attributes.

STAFFING LEVEL ESTIMATION:

- No. of personal require through out a software development project is not a constant.

- Typically planning & analysis are performed by a small group of people.

- Architectural design & detailed design by the large no.of people.

- Implementation & system testing require the large no.of people.

- Maintanance require numerious personal decrease short time.

- Enchancement or adoptation remain small.

Chapter-IV

SOFTWARE REQUIREMENT DEFINITION:

INTRODUCTION:

- Planning is recorded in the system definition, project plan, user manual.

- System definition, project plan, user manual are primarily concerned with the user and  external view of software product.

- The goals of software requirement definition are to specify the technical requirement of software product.

- The software requirement specification is based on system definition.

- Software design is concerned with specification how the product will provide the required features.

- The format and contents of a software requirement specification documents are discussed by software requirement specification.

SOFTWARE REQUIREMENT SPECIFICATION:

- Requirements document present on overview of product features and summaries the  processing requirement for development operation and maintance of product.

- The format of software requirement specification are presented as follows,

- Product overview and summary

- Development operating and maintance

- External interfaces and data flow

- Functional requirement

- Performance requirement

- Exception handling

- Early subset and implementation  properties

- Foresceaple modification and enchancement

- Acceptance creteris

- Design hints and guide lines

- Cross reference syntax

- Glossary of terms.

- The information is an elaboration of software product characterticcontaine the system definition user manual.

- Software requirement specification supports,

- Data flow diagram

- Data dictionary.

Data flow diagram:

- It specified data sources and data sinks,transmission to be perform on the data, the data flow between source,sinks,transmission and stores.

- Shadow rectangle – Data source and data sinks.

- Open ended rectangle- Data store

- Ordinary rectangle- Transmission

- Arc-Data flow

- Names of item-Data dictionary.

Data dictionary:

- It includes the name of the data item and attributes.

- Data flow diagram used to derived from,itssubitems,and any nodes that may be appropriate.

- Each named data item appear in the data dictionary.

Data dictionary entry:

- NAME-create

- WHERE USERD-SDLP

- FURPOSE-create passes a user created design entity to slp processer for verification of syntax.

- DERIVED FROM-User Interface processor.

- SUBITEMS-Name users procedure

- NOTES-Create contain one complete user create design entity.

FORMAL SPECIFICATION TECHNIQUES

- It is specifying from functional characteristics is important activities to be accomplished during requirement analysis, formal noticification formal reasoning, provide verifications of the resulting software product.

- relational notification notation & state oriented notations are used to specify the functional characteristics.

- relational notations are based on the concepts of entities attributes

- entity or named element.

- attributes specified operations entity, relationship command entities and data flow.

- Relationship notation includes,

- Implicit equation

- Recurrence relation

- Algeloric axioms

- Regular expression

- State oriented notations

- Decision tables

- Event tables

- Transition

- Finite-state mechanism

- Petri nets

IMPLICIT EQUATION:

- The implicit equations state the properties of a solutions without stating a solution method

M*M’=I+_E

M= matrix,

M’= inverse of matrix

I = identity matrix,

E= error matrix

- Design involves specifying a data structure an algorithm of computing the inverse and a packaging techniques for the inversions model.

- Implicit specification of square root

(0<=X<=Y) [ABS(SQRT(X)**2-X)<E]

RECUURANCE RELATION:

- RR consist of an initial part called the basis and one or more recursive part.

- Fibonacci number are formed as the sum of

FI(0)=0

FI(1)=1

FI=FI(N-1)+F1(N-2) for all n>1

ALGELORIC AXIOMS:

- The axioms specify fundamental properties of a system and provide a basis for deriving additional properties that are implied by the axioms

- This additional properties are called theorems.

Ex:

STACK:	SYNTAX

OPERATION	        DOMAIN		RANGE

NEW			U->			STACK

PUSH			(stack,item)		STACK

TOP			(stack)->		STACK

POP			(stack)->		ITEM

EMPTY		(stack)->

BOOLEAN	AXIOMS

EMPTY(NEW)=true

EMPTY(PUSH)(stack, memory)=false

POP(NEW)=Error

TOP(NEW)=Error

POP(push(stack,item)=stack

TOP(push(stack,item)=item

REGULAR EXPRESSION:

- Regular expression can be used to specify the syntactic structure of symbol strings.

- The rules of regular expression

- Atoms-basic symbols of alphabet

- Alternation-(R1/R2)

- composition-(R1/R2)

- Closure-(R1)*

- Completeness-Nothing else

DECISION TABLES:

- Decision table provides a mechanism for regarding complex decision logic.

- Decision table is segmented into four quadrants

- condition stub

- condition entry

- action stub

- action entry

EVENT TABLES:

- It specify actions to be taken when events occurs under different set of conditions.

- A two dimentional event table relates actions to two variables

f(M,E)=A

M denotes current set of operation settings

E is the event of interest

A is the action to be taken

TRANSITION TABLE:

- Transition table are used to specify changes in the state of system as a function of driving forcese

- Given the current state and current conditions the next state results, if, when in state si condition sj results in a transition to state sk

(S1,Cj)=SK

FINITE STATE MECHANISM:

- Data flow diagram, regular expression, transition table can be compained the to provide a powerful finite state mechanism

- For functional specification of software system.

PETRI NETS:

- Petri nets is represented as a bipartite directed graph

- Two types of notes is called place & transition.

- marking of places and a firing rules as two aspects

- A transition is enable to if error input place as atleast one token

A enable transmission an fire when a transition losses are token each output place of transition gain one token.